CASE VAULT PRO

homeo.casevaultpro.com

Marketing Website — Complete Product Design Plan

Sitemap · Page Structure · Branding · UX Flows · Codebase Architecture

Prepared: May 2026

Status: Ready for Development

◆  SECTION 1  ◆

# Strategic Overview

## 1.1  Project Identity

This document defines the complete design and development plan for the marketing and booking website operating under homeo.casevaultpro.com. This is the public-facing digital presence for Case Vault Pro's homeopathy vertical — the first domain specialty to launch under the CVP umbrella.

| Parent Brand | Case Vault Pro (casevaultpro.com) |
| --- | --- |
| This Sub-Brand | CVP Homeopathy — homeo.casevaultpro.com |
| Core Purpose | Market the platform to doctors (primary) and patients (secondary). Drive doctor registrations and patient bookings. |
| Geography (Launch) | Pakistan — Karachi, Lahore, Islamabad (expandable) |
| Registration Flow | homeo.casevaultpro.com/register (dedicated page, within unified cvp/ codebase) |
| Doctor Profile Pages | homeo.casevaultpro.com/dr-[slug] — lives on marketing site, powered by backend web_content API |

## 1.2  Dual Audience Strategy

The website must speak to two very different audiences simultaneously. The navigation and hero section are the critical battleground where this split is managed.

| DOCTORS (Primary Target) | PATIENTS (Secondary Target) |
| --- | --- |
| Goal: Get them to register on the platform | Goal: Get them to find and book a doctor |
| Pain Point: Manual records, no digital presence, no online bookings | Pain Point: Hard to find trusted homeopathic doctors nearby |
| CTA: Join as a Doctor → /register | CTA: Find a Doctor → /doctors |
| Value Prop: Digitalize your practice, get your own website, manage patients from one place | Value Prop: Verified doctors, easy booking, natural healing |

◆  SECTION 2  ◆

# Brand Identity & Visual Direction

## 2.1  Sub-Brand Philosophy

CVP Homeopathy inherits the trustworthiness and professionalism of Case Vault Pro but expresses a warmer, nature-rooted identity. Think of it as: same family, different personality. The parent brand (CVP) is clinical and navy-dark. The homeopathy sub-brand is earthy, green, and healing-forward — while still clearly wearing the CVP badge.

## 2.2  Color Palette

| Role | Color Name | Hex | Usage |
| --- | --- | --- | --- |
| Primary | Forest Green | #2D7A4F | CTAs, headings, active nav, icons |
| Primary Dark | Deep Canopy | #1A3C2E | Hero backgrounds, footer, large headings |
| Accent | Warm Gold | #C9A84C | Badges, highlights, trust signals |
| Parent Brand | CVP Navy | #1B2B4B | Navbar badge 'by Case Vault Pro', footer brand mark |
| Background | Parchment White | #FAFAF7 | Page background — slightly warm, not pure white |
| Surface | Sage Tint | #E8F5EE | Card backgrounds, section alternators |

## 2.3  Typography

| Role | Font | Weight / Style |
| --- | --- | --- |
| Display / Hero Headings | Playfair Display | 700 Bold — conveys heritage and authority |
| Section Headings (H2, H3) | Inter | 600 SemiBold — clean, modern |
| Body Text | Inter | 400 Regular — readable, neutral |
| UI Labels / Badges | Inter | 500 Medium, uppercase letter-spacing |

## 2.4  Visual Language

- Imagery: Real doctors in natural light settings. Herbs, plants, mortar & pestle. Pakistani contexts where possible.

- Iconography: Outlined, rounded icons (Lucide or Phosphor). No flat clipart.

- Illustrations: Soft, organic shapes as section dividers — leaf curves, gentle waves.

- Cards: Rounded corners (12–16px radius), subtle drop shadows, warm white backgrounds.

- Buttons: Pill-shaped primary CTAs in Forest Green. Ghost/outline secondary buttons.

- Photography: Avoid stock-photo clichés. Prioritize trust — smiling doctors, caring consultations.

◆  SECTION 3  ◆

# Complete Sitemap

## 3.1  URL Structure

All routes live under homeo.casevaultpro.com. The codebase is unified within the cvp/ directory. Doctor profile pages are dynamic routes powered by the backend public API.

| Route | Page Name | Audience | Backend Dependency |
| --- | --- | --- | --- |
| / | Homepage | Both | GET /public/doctors (featured) |
| /doctors | Find a Doctor (Directory) | Patients | GET /public/doctors?city=&specialty= |
| /doctors/[city] | City Listing Page | Patients | GET /public/doctors?city=karachi |
| /dr-[slug] | Doctor Personal Profile Page | Patients | GET /public/doctors/{id} + web_content API |
| /register | Doctor Registration | Doctors | POST /users/ (registration + approval flow) |
| /how-it-works | Platform Explainer | Both | Static |
| /about | About Case Vault Pro / Homeo | Both | Static |
| /community | Community & Blog | Both | Static (Phase 1) / CMS (Phase 2) |
| /for-doctors | Doctor Value Proposition Page | Doctors | Static |
| /for-patients | Patient Guide Page | Patients | Static |
| /cities | Cities Landing Hub | Patients | Static + links to /doctors/[city] |
| /privacy, /terms | Legal Pages | Both | Static |

◆  SECTION 4  ◆

# Homepage — Section-by-Section Breakdown

The homepage is the most critical page. It must simultaneously win over a homeopathic doctor browsing to evaluate the platform AND a patient looking for a trusted doctor. Below is the complete section plan in order, with layout, content, and backend integration notes.

## Section 1 — Navigation Bar (Sticky)

| Element | Detail |
| --- | --- |
| Left: Logo | CVP Homeopathy leaf-mark logo. Small 'by Case Vault Pro' in CVP Navy underneath. |
| Center: Nav Links | Find a Doctor ¦ How It Works ¦ For Doctors ¦ Community ¦ About |
| Right: Dual CTAs | [Are You a Patient? → /doctors] ghost button + [Join as a Doctor → /register] green pill button |
| Scroll Behaviour | Transparent on hero, white+shadow on scroll. Sticky. |
| Mobile | Hamburger menu. Both CTAs visible at bottom of mobile drawer. |

## Section 2 — Hero

| Element | Detail |
| --- | --- |
| Background | Deep Canopy (#1A3C2E) with subtle organic leaf-pattern overlay. Full-width, 80vh height. |
| Headline | Playfair Display 64px: 'Pakistan's Homeopathic Doctors, Now Digital.' (White) |
| Sub-headline | Inter 20px: 'Find a verified homeopathic doctor near you — or bring your practice online with your own digital clinic.' (Sage tint) |
| Split CTA Block | Two equal cards side-by-side: [I'm a Patient] → search bar (city + specialty) → /doctors [I'm a Doctor] → 'Join as a Doctor' → /register |
| Trust Bar | Below CTA: '✓ Verified Doctors ✓ Easy Online Booking ✓ Natural & Holistic Care ✓ Free to Join for Doctors' |

## Section 3 — Social Proof Stats Bar

Full-width sage-tint (#E8F5EE) strip. 4 stats in a row with large numbers and short labels. Animated count-up on scroll.

| Stat | Label |
| --- | --- |
| 500+ | Registered Homeopathic Doctors |
| 3 Cities | Karachi · Lahore · Islamabad |
| 10,000+ | Patient Records Managed |
| 100% Free | For Doctors to Join |

## Section 4 — Featured Doctors (City-wise)

| Element | Detail |
| --- | --- |
| Heading | 'Find Homeopathic Doctors Near You' |
| City Tabs | Karachi ¦ Lahore ¦ Islamabad — active tab filters the doctor cards below. URL updates to /doctors/karachi. |
| Doctor Cards (Grid: 3 col) | Profile photo, Name, Degree (BHMS/DHMS etc.), Specialties (tags), Years Experience, Rating stars, City, [Book Appointment] button, [View Profile] link. |
| Card Hover | Slight lift shadow + green border. Book Appointment CTA appears prominently. |
| Backend | GET /public/doctors?city={selectedCity}&limit=6. Sort by rating or approval date. |
| CTA | 'See All Doctors in {City}' → /doctors/[city]. 'Browse All Cities' → /doctors. |

## Section 5 — How It Works (Dual Track)

Two-column layout or tabbed: 'For Patients' and 'For Doctors'. Step-by-step with numbered icons and illustrations.

FOR PATIENTS

- Search for a homeopathic doctor by city or specialty

- View their profile, qualifications, services, and availability

- Book an appointment online or via WhatsApp

- Visit the clinic — your records are ready digitally

FOR DOCTORS

- Register your practice on Case Vault Pro Homeopathy

- Your profile and personal clinic website go live instantly

- Patients find you, book appointments, and you manage everything from the dashboard

- Prescriptions, follow-ups, case records — all digital, all in one place

## Section 6 — Platform Features (For Doctors)

Section background: Deep Canopy (#1A3C2E). White text. Headline: 'Everything a Homeopathic Practice Needs.' 3x2 feature grid with icons.

| Feature | Description |
| --- | --- |
| Your Own Clinic Website | Every doctor gets a personalized website at homeo.casevaultpro.com/dr-[name] — fully customizable from the dashboard. |
| Digital Patient Records | Complete case taking, prescriptions, and follow-up history for every patient. No more paper files. |
| Online Appointment Booking | Patients book slots based on your live availability. You get notified instantly. |
| Homeopathic Medicine Catalog | Searchable database of remedies by kingdom, symptoms, and rubrics. Add your favorites. |
| Finance Tracking | Cash book, transactions, and financial summaries — built specifically for clinic use. |
| Onsite Walk-in Flow | Register a walk-in patient, take the case, write the prescription, schedule follow-up — all in one step. |

## Section 7 — Doctor Personal Website Spotlight

A dedicated visual showcase section proving that every doctor gets their own complete professional website. This is a major differentiator and a strong reason for doctors to sign up.

| Element | Detail |
| --- | --- |
| Headline | 'Your Own Professional Website — Included.' |
| Sub-text | 'No technical skills needed. Customize your hero, services, testimonials, and booking form — all from your dashboard.' |
| Visual | Browser mockup showing a sample doctor personal page (based on the existing homeo_doctor_personal_page module). Animated section transitions. |
| Customizable Sections Listed | Hero banner · Stats (patients, experience, success rate) · Book Appointment form · Services & Treatments · About Doctor · Patient Testimonials · Contact & Hours |
| CTA | 'Claim Your Free Clinic Website' → /register |

## Section 8 — Community Section

| Element | Detail |
| --- | --- |
| Headline | 'Join a Growing Community of Homeopathic Practitioners' |
| Phase 1 Content | 3 doctor testimonial cards (photo, name, city, quote about the platform). Static content, real doctors. |
| Phase 2 Expansion | Community forum, health articles written by doctors on the platform, case discussion threads (anonymized). |
| Blog Preview Cards | 3 health articles — e.g. 'What is Homeopathy?', 'How to Choose the Right Remedy', 'Homeopathy for Children'. Static MDX or CMS. |
| CTA | 'Read More Articles' → /community. 'Join as a Doctor' → /register. |

## Section 9 — Patient Success Stories

Testimonial carousel with 3–5 patient quotes. Name, city, doctor visited. Star rating. Background: warm sage (#E8F5EE). This section uses static data at launch, real testimonials added as platform grows.

## Section 10 — City Explorer

Visual city cards — Karachi, Lahore, Islamabad. Each card shows the city skyline/icon, number of doctors available, and links to /doctors/[city]. Designed to reinforce local trust.

## Section 11 — Final Conversion CTA (Split)

Two-panel full-width section. Left panel for doctors (Deep Canopy background): 'Ready to Digitalize Your Practice?' + Join as a Doctor button. Right panel for patients (Forest Green background): 'Looking for a Homeopathic Doctor?' + Find a Doctor button.

## Section 12 — Footer

| Column | Content |
| --- | --- |
| Col 1: Brand | CVP Homeopathy logo. 'A Case Vault Pro Product.' Tagline. WhatsApp contact link. |
| Col 2: For Patients | Find a Doctor · Karachi Doctors · Lahore Doctors · Islamabad Doctors · Book Appointment |
| Col 3: For Doctors | Join as a Doctor · How It Works · Features · Doctor Dashboard Login |
| Col 4: Company | About Us · Community · Privacy Policy · Terms of Service · Contact |
| Bottom Bar | © 2026 Case Vault Pro. All rights reserved. ¦ Built for Homeopathic Practitioners. |

◆  SECTION 5  ◆

# Key Page Specifications

## 5.1  /register — Doctor Registration Page

This is the most business-critical page. A doctor who reaches here must be converted. The page should feel professional and trustworthy, not form-heavy.

| Form Step | Fields | Backend |
| --- | --- | --- |
| Step 1: Personal Info | Full Name, Email, Phone Number, Password, Confirm Password | POST /users/ |
| Step 2: Practice Info | Clinic Name, City (Karachi/Lahore/Islamabad), Qualification (BHMS/DHMS/Other), Years of Experience, Specialties | POST /users/ (extended fields) |
| Step 3: Review & Submit | Summary of entered details. Agree to Terms checkbox. Submit button. | Triggers approval workflow |
| Success State | 'Registration submitted! Our team will review and approve your account within 24 hours. You will receive a confirmation email.' | Email via SMTP templates |

Layout: Left half = multi-step form with progress indicator. Right half = value reinforcement (doctor website preview, feature checklist, testimonial from a doctor). This removes doubt while the form is being filled.

## 5.2  /doctors — Doctor Directory

| Element | Detail |
| --- | --- |
| Page Header | Search bar: 'Find a homeopathic doctor in...' with city dropdown and specialty text search. |
| Filter Sidebar | City (multi-select), Specialty, Experience Range, Availability (Today / This Week), Gender preference. |
| Doctor Cards | Same card design as homepage. Sorted by city-relevance then rating. |
| Pagination | Infinite scroll or numbered pagination. 12 doctors per page. |
| Empty State | 'No doctors found in this city yet. We're growing! Register as a doctor or check another city.' |
| SEO | Dynamic meta: 'Homeopathic Doctors in Karachi ¦ Book Online ¦ CVP Homeopathy'. Each city page indexed separately. |
| Backend | GET /public/doctors with query params: city, specialty, skip, limit |

## 5.3  /dr-[slug] — Doctor Personal Profile Page

This page is generated from the doctor's own web_content configuration set in their dashboard. The backend already has all models: HeroSection, AboutDoctor, Services, Testimonials. The marketing site renders this as a public-facing professional profile.

| Section | Content Source |
| --- | --- |
| Hero (Banner + Stats) | HeroSection model — background, name, tagline, stats (experience, patients, success rate) |
| Book Appointment Form | Inline booking: Name, Phone, Gender, Date, Problem Description → POST /public/appointments/{doctor_id} |
| Services & Treatments | Services model — name, description, image |
| About Doctor | AboutDoctor model — qualifications, specializations, story |
| Patient Testimonials | Testimonials model — patient name, rating, text |
| Working Hours & Contact | DoctorAvailability API + doctor profile contact fields |
| WhatsApp Button | Sticky floating button — direct WhatsApp contact link if phone number set. |

◆  SECTION 6  ◆

# Critical UX Flows

## 6.1  Doctor Registration Flow

| Step | User Action | System Response |
| --- | --- | --- |
| 1 | Clicks 'Join as a Doctor' anywhere on homepage | Navigates to /register. Progress indicator shows Step 1 of 3. |
| 2 | Fills personal info (Step 1) | Real-time Zod validation. Email uniqueness check on blur. |
| 3 | Fills practice info (Step 2) | City dropdown pre-populated. Qualification multi-select. |
| 4 | Reviews and submits (Step 3) | POST /users/ called. 201 response → Success state shown. |
| 5 | Doctor receives email | SMTP email: 'Your account is under review. Approval within 24h.' |
| 6 | Admin approves via CVP Dashboard | Doctor receives approval email with dashboard login link. |
| 7 | Doctor logs into dashboard | Customizes personal website, sets availability, starts using platform. |

## 6.2  Patient Appointment Booking Flow

| Step | User Action | System Response |
| --- | --- | --- |
| 1 | Patient visits homepage, clicks 'Are You a Patient?' or uses search bar | Navigates to /doctors or /doctors/[city] |
| 2 | Browses doctor cards, filters by city/specialty | GET /public/doctors filtered results |
| 3 | Clicks doctor card → views /dr-[slug] | Full doctor personal profile loaded from web_content API |
| 4 | Fills booking form on doctor profile page | Checks doctor availability via GET /public/availability/{doctor_id} |
| 5 | Submits booking | POST /public/appointments/{doctor_id}. Confirmation shown with appointment details. |
| 6 | Receives confirmation | Doctor notified. Patient can save appointment details. |

◆  SECTION 7  ◆

# Codebase Architecture

## 7.1  Unified Directory Structure

As clarified, the entire system lives inside the cvp/ directory. The marketing website for homeo.casevaultpro.com is a separate app within that mono-repo structure, alongside the dashboard and other CVP modules.

Recommended structure:

| Path | Purpose |
| --- | --- |
| cvp/ | Mono-repo root |
| cvp/cvp_backend/ | FastAPI backend (existing — no changes needed) |
| cvp/cvp_dashboard/ | React 19 doctor/admin dashboard (existing) |
| cvp/homeo_web/ | NEW — Marketing & booking website (homeo.casevaultpro.com) |
| cvp/homeo_web/src/ | Source root |
| cvp/homeo_web/src/app/ | Next.js App Router pages |
| cvp/homeo_web/src/app/page.tsx | Homepage (/) |
| cvp/homeo_web/src/app/doctors/page.tsx | Doctor directory (/doctors) |
| cvp/homeo_web/src/app/doctors/[city]/page.tsx | City listing (/doctors/karachi) |
| cvp/homeo_web/src/app/dr-[slug]/page.tsx | Doctor personal profile page |
| cvp/homeo_web/src/app/register/page.tsx | Doctor registration (/register) |
| cvp/homeo_web/src/app/how-it-works/page.tsx | Platform explainer |
| cvp/homeo_web/src/app/community/page.tsx | Community & blog |
| cvp/homeo_web/src/components/ | Shared React components |
| cvp/homeo_web/src/components/layout/ | Navbar, Footer, Layout wrapper |
| cvp/homeo_web/src/components/home/ | Homepage sections (Hero, Stats, DoctorGrid, Features, Community, CTA) |
| cvp/homeo_web/src/components/doctors/ | DoctorCard, DoctorFilters, DoctorGrid, CityTabs |
| cvp/homeo_web/src/components/profile/ | Doctor personal page sections (ProfileHero, BookingForm, Services, About, Testimonials) |
| cvp/homeo_web/src/components/register/ | Multi-step registration form (Step1, Step2, Step3, SuccessState) |
| cvp/homeo_web/src/lib/api.ts | API client — calls CVP Backend public endpoints |
| cvp/homeo_web/src/lib/types.ts | TypeScript types (shared with dashboard where possible) |
| cvp/homeo_web/src/styles/ | Global CSS, Tailwind config, brand tokens |

## 7.2  Technology Stack Recommendation

| Layer | Technology | Reason |
| --- | --- | --- |
| Framework | Next.js 15 (App Router) | SSR/SSG for SEO. Doctor profile pages statically generated at build time. Homepage server-rendered. |
| Styling | Tailwind CSS 4 (matching dashboard) | Consistent with existing cvp_dashboard setup. Faster development. |
| UI Components | Radix UI + custom (matching dashboard) | Accessibility built-in. Consistent component primitives across both apps. |
| Forms | React Hook Form + Zod (matching dashboard) | Same validation patterns. Types reusable. |
| Data Fetching | Next.js fetch + TanStack Query for client-side | Server components fetch doctor data at request time. Client components handle booking forms. |
| Animation | Framer Motion | Scroll-triggered animations, count-up stats, page transitions. |
| SEO | Next.js Metadata API | Dynamic OG tags per doctor profile page. City pages indexed. |
| Icons | Lucide React (matching dashboard) | Unified icon system. |
| Fonts | next/font — Playfair Display + Inter | Optimized loading. No layout shift. |

## 7.3  Key API Integrations (Public Endpoints Used)

| Endpoint | Used By | Page |
| --- | --- | --- |
| GET /public/doctors | Doctor directory, city listing, homepage featured | /doctors, /doctors/[city], / |
| GET /public/doctors/{id} | Doctor profile data | /dr-[slug] |
| GET /public/availability/{doctor_id} | Available slots for booking form | /dr-[slug] |
| POST /public/appointments/{doctor_id} | Patient books appointment | /dr-[slug] |
| POST /users/ | Doctor registration | /register |
| GET /web_content/{doctor_id}/* | Hero, Services, About, Testimonials for doctor personal page | /dr-[slug] |

◆  SECTION 8  ◆

# Phased Development Roadmap

| Phase | Scope | Est. Duration |
| --- | --- | --- |
| Phase 1 — Core Launch | Homepage · Doctor Directory (/doctors) · City Pages · Doctor Registration (/register) · Doctor Profile Page (/dr-[slug]) · Navbar & Footer · Mobile responsive | 4–6 Weeks |
| Phase 2 — Growth | Community / Blog section · How It Works page · For Doctors page · For Patients page · Patient testimonials carousel · About page · SEO optimization | 2–3 Weeks |
| Phase 3 — Scale | Analytics integration · CMS for blog · More city pages · Doctor profile page A/B testing · Patient account login · Rating & review system | Ongoing |

## Phase 1 Component Build Order

Build in this sequence to unblock booking functionality as fast as possible:

| # | Component / Page | Priority |
| --- | --- | --- |
| 1 | Project setup: Next.js 15, Tailwind 4, brand tokens, fonts | BLOCKER |
| 2 | lib/api.ts — CVP Backend public API client | BLOCKER |
| 3 | Navbar + Footer (layout wrapper) | HIGH |
| 4 | Doctor Registration Page (/register) — 3-step form | HIGH |
| 5 | Doctor Directory (/doctors) — list + filters | HIGH |
| 6 | Doctor Profile Page (/dr-[slug]) — personal website rendering | HIGH |
| 7 | Homepage — all 12 sections | MEDIUM |
| 8 | City pages (/doctors/karachi, /lahore, /islamabad) | MEDIUM |
| 9 | Mobile responsiveness pass | HIGH (before launch) |
| 10 | SEO metadata, OG tags, sitemap.xml | MEDIUM (before launch) |

◆  SECTION 9  ◆

# Open Decisions & Recommendations

| Decision | Options | Recommendation |
| --- | --- | --- |
| Sub-brand name | Use 'CVP Homeopathy' vs create a distinct name like 'HealPath by CVP' | Use 'CVP Homeopathy' at launch. Simpler, leverages parent brand trust. Rename later if needed. |
| Doctor profile URL slug | /dr-john-smith vs /doctors/john-smith vs /john-smith | Use /dr-[slug] — clearly identifies doctor pages, SEO-friendly, avoids conflicts. |
| Blog / Community Phase 1 | Static MDX files vs headless CMS (Sanity/Contentful) vs skip | Static MDX for Phase 1. No external dependency, fast. Move to CMS in Phase 3. |
| Patient login on marketing site | Allow patients to log in to see booking history, or keep site public-only | Phase 1: No patient login. Public booking only. Add patient accounts in Phase 3. |
| Domain for other specialties | Same brand identity vs slightly differentiated | Establish the design system with homeo.casevaultpro.com first. Future: allopathy.casevaultpro.com uses same system, different accent color (blue instead of green). |

END OF DOCUMENT

Case Vault Pro — homeo.casevaultpro.com — Marketing Website Design Plan